Abstract

The Risk Register records details of all the risks identified at the beginning and during the life of the project, their grading in terms of likelihood of occurring and seriousness of impact on the project, initial plans for mitigating each high-level risk, the costs and responsibilities of the prescribed mitigation strategies and subsequent results.

PROJECT RISK REGISTER

Our Risk Register Includes:

- a unique identifier for each risk;

- a description of each risk and how it will affect the project;

- an assessment of the likelihood it will occur and the possible seriousness/impact if it does occur (low, medium, high);

- a grading of each risk according to a risk assessment table (refer to Table below);

- an outline of proposed mitigation actions (preventative and contingency)

| SEVERITY/LIKELIHOOD | ABRIDGE |
| --- | --- |
| Low | L |
| Medium | M |
| High | H |
| Extreme | E |
| Not Assessed | NA |
| COMBINED EFFECT OF LIKELIHOOD AND SEVERITY |  |  |  |  |
|  | LIKELIHOOD |  |  |  |
| SEVERITY |  | LOW | MEDIUM | HIGH |
|  | LOW | E | D | C |
|  | MEDIUM | D | C | B |
|  | HIGH | C | B | A(Extreme) |

| Recommended actions for grades of risk |  |
| --- | --- |
| Grade | Risk mitigation actions |
| A | Mitigation actions, to reduce the likelihood and seriousness, to be identified and implemented as soon as the project commences as a priority. |
| B | Mitigation actions, to reduce the likelihood and seriousness, to be identified and appropriate actions implemented during project execution. |
| C | Mitigation actions, to reduce the likelihood and seriousness, to be identified and cost for possible action if funds permit. |
| D | To be noted - no action is needed unless grading increases over time. |
| E | To be noted - no action is needed unless grading increases over time. |

| Change to Grade since last assessment |  |  |  |
| --- | --- | --- | --- |
| NEW | New risk | ↓ | Grading decreased |
| — | No change to Grade | ↑ | Grading increased |

| ID | Date | Description | Impact on Project | Risk Grade | Mitigation Plan |
| --- | --- | --- | --- | --- | --- |
| 01 | 04/08/2024 | Lack of Communication with Client We have sent an email to schedule a meeting with the client, but the client is currently out of town, leading to potential delays in receiving feedback and requirements. | Delayed feedback and requirements may result in slower progress and potential misalignment with client expectations. | A | Follow up with the client regularly via email and try to arrange virtual meetings. Ensure all questions and requirements are well-documented and sent in advance to facilitate efficient communication when the meeting occurs. |
| 02 | 04/08/2024 | Team Familiarity and Collaboration The new team members need time to get to know each other and develop effective working relationships. | Initial productivity may be lower, and there could be misunderstandings or conflicts within the team. | B | Organize team-building activities and regular meetings to foster collaboration and communication. Encourage open discussions and establish clear roles and responsibilities early on. |
| 03 | 04/08/2024 | Familiarization with the New Project The new project requires time to understand its scope, requirements, and existing codebase. | Initial development may be slow as the team gains familiarity, potentially delaying milestones. | B | Allocate initial project time for thorough review of documentation and codebase. Conduct knowledge-sharing sessions and pair programming to accelerate the learning process. |
| 04 | 04/08/2024 | Technology Changes and Updates The technologies and tools used in the project may receive updates or changes that could impact the development process | Unexpected technology changes could cause development interruptions or require rework | D | Stay informed about updates and changes in the technologies and tools used. Schedule regular updates and maintenance windows to apply necessary changes without disrupting the project timeline. |
| 05 | 28/08/2024 | Data Security and Privacy Concerns | lead to data loss | B | conduct regular security audits, and provide training on data privacy and security to all team members |
| 06 | 28/08/2024 | Dependency on External Vendors | Delays or issues from external vendors could disrupt timelines. | B | have backup options for critical services |